
Critical Design Review (CDR)

Due Tuesday, Dec. 4, 2007 
(time to be scheduled for each team)
(worth 20% of your overall grade)
In any large system engineering project, the next major step in the design process after the Preliminary Design Review (PDR) is the Critical Design Review (CDR). The CDR is the final check before the main fabrication, testing, and demonstration processes start.  The goal of the CDR is to determine if the system design architecture and component designs have a high likelihood of meeting the initial design requirements.  By the time of the CDR, a design team should have made all of the major design decisions about the system architecture, and should have completed enough analysis (and perhaps mock-up prototype work) to ensure that the proposed design can meet its goals.  While the goal of the PDR was to assess if you have a viable concept, the goal of the CDR is to ensure that your concept can be engineered to meet its goals.
Just like the PDR, the CDR will be conducted in 20 minute sessions with the course instructors (on Thurs, Nov. 29, 2007).  During these sessions we will review your designs and analyses to ensure that you have enough understanding of your system’s potential to meet the contest guidelines and to successfully compete.

For the CDR you should prepare at least the following:
· An Overall System Architecture Diagram. Describe visually the architecture of your overall system, indicating all of the major components.  
· Design diagrams of all the critical components. Each important component (e.g., latches, folding mechanisms, winches, servo mountings, glider wings, etc.) should have an associated sketch or diagram that clearly shows all of the components and their roughly estimated geometry. Your diagrams should be detailed enough so that it would take only a small step to turn the diagrams into shop drawings. 
· Parts list cross-matched with the design. You must guesstimate the type and amounts of the contest material that will go into each component.  From your list we should be able to determine if you can build your design within the contest material constraints. 

· Detailed Performance Estimates and Analyses. You should estimate how much energy will have been transferred to your flying/projectile device at launch time, and the sources of the energy (stored mechanical energy, motor energy, and/or gravitational potential). Based on this energy estimate, and the nature of your flying or projectile device, you should have an estimate of its southerly landing distance. Please summarize the calculations in a digestible form, with details of your calculations relegated to appendices.  
We will grade your CDR as follows:
·  Completeness of the design—are the designs of all the key components at a sufficiently precise level of detail?  Could someone take these drawings and develop detailed shop drawings from them without too much effort?
·  Completeness and quality of the performance analysis. Do you have a good estimate of the amount of energy you will be able to impart to your device at launch?  Have you estimated how far your device may land in the southerly direction?  Is your model and estimate of the flight performance realistic, and do you understand the limitations of your analysis?
·  Can your design be built from the contest materials? 
·  Is your design robust enough to withstand repeated testing and competition?
ME


72








Engineering Design Laboratory• Fall '07 • Brennen/Burdick


Introduction to Engineering Design • Spring Quarter '04 • Burdick/Cham




